TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| - Improve business idea - Customer analysis (WHO) - Value proposition (WHAT) - Marketing channels (WHERE) - Buying behaviour (WHEN) - USP & competitive advantage (WHY) - Feasibility analysis - MVP / Test plan - Documentation updates - Final editing & submission | - Marketing strategy (WHERE, WHEN, WHY) - Feasibility planning - Documentation updates | - Business Case (Deliverable 1) - Survey & research - Initial business idea - Sprint 1 tasks |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete Sprint 1 tasks: improve the business idea, finalize customer analysis (WHO), and draft the value proposition (WHAT). |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No — all current tasks are aligned with Sprint 1. |
| - What do we need to finish as a team? | Finalize all Sprint 1 deliverables before the review on 21 April. |
| - Are there any bottlenecks or blockers to the flow of work? | Team attendance, time management, no clearly defined roles and responsibilities, inaccurate feedback, lack of technical skills, |

LOGBOOK

| Date: | 14-07-2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Worked with my group on preparing the PowerPoint presentation for our LaunchPad business idea. We reviewed the business concept and discussed the main information that needed to be included in the presentation. |
|  | - What am I planning to complete between now and the next standup? | Continue developing the PowerPoint presentation, improve the content, and assist with explaining the LaunchPad business idea clearly. |
|  | - What are my impediments (or risks or problems)? | Time management and coordinating the different group members' ideas and contributions. |

| Date: | 15-07-2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Contributed to the development of the PowerPoint presentation and discussed the problem LaunchPad solves, its target users, and the value it provides. |
|  | - What am I planning to complete between now and the next standup? | Continue improving the presentation content and make sure the slides clearly explain the LaunchPad business idea. |
|  | - What are my impediments (or risks or problems)? | Different opinions and delayed feedback from some group members made it difficult to finalise certain content immediately. |

| Date: | 16-07-2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Reviewed the PowerPoint presentation with the group, identified areas that needed improvement, and contributed to refining the content and presentation flow. |
|  | - What am I planning to complete between now and the next standup? | Complete the remaining improvements to the presentation and prepare for the final review and presentation. |
|  | - What are my impediments (or risks or problems)? | Some group members had different ideas about the presentation content, so further discussion was needed to align the group's ideas. |

| Date: | 17-07-2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Task – Continued working with the group on the LaunchPad PowerPoint presentation and reviewed the content to ensure that the business idea was clearly explained. |
|  | - What am I planning to complete between now and the next standup? | Task – Complete the final editing of the PowerPoint presentation, review the slides, and assist the group in preparing for the presentation. |
|  | - What are my impediments (or risks or problems)? | Limited time and the need to coordinate all group members' contributions before finalising the presentation. |

| Date: | 17-07-2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Completed a final review of the LaunchPad presentation with the group and helped ensure that the slides were organised, clear, and ready for presentation. |
|  | - What am I planning to complete between now and the next standup? | Finalise any remaining edits, review the presentation flow, and prepare to present the LaunchPad business idea. |
|  | - What are my impediments (or risks or problems)? | Limited availability of group members and coordination challenges when completing the final presentation. |

## Date: 28-07-2026 (Tuesday)

1. What did I complete since the last standup?

Attended an Agile session with the lecturer. Worked with the team to review the Trello product backlog, discuss Sprint planning, and clarify project requirements.

2. What am I planning to complete between now and the next standup?

Continue updating assigned backlog items and collaborate with the team to complete Sprint tasks.

3. What are my impediments (or risks or problems)?

Minor coordination challenges while assigning tasks.

## Date: 29-07-2026 (Wednesday)

1. What did I complete since the last standup?

Attended the lecturer's Agile session. Updated backlog items and participated in discussions on Git, Python, and project planning.

2. What am I planning to complete between now and the next standup?

Continue working on assigned Sprint tasks and update progress on Trello.

3. What are my impediments (or risks or problems)?

No major blockers.

## Date: 30-07-2026 (Thursday)

1. What did I complete since the last standup?

Attended the Agile session with the lecturer. Reviewed progress, updated Trello tasks, and refined backlog items.

2. What am I planning to complete between now and the next standup?

Complete remaining Sprint tasks and prepare updates for the next stand-up.

3. What are my impediments (or risks or problems)?

Awaiting feedback on some tasks.

## Date: 31-07-2026 (Friday)

1. What did I complete since the last standup?

Attended the final Agile session for the week with the lecturer. Reviewed completed work and ensured Sprint tasks were updated on Trello.

2. What am I planning to complete between now and the next standup?

Prepare for the next Sprint and continue outstanding backlog items.

3. What are my impediments (or risks or problems)?

No blockers at the end of the week.

LOGBOOK

LaunchPadDev Website – 04 to 07 August 2026

Date: 04-08-2026 (Tuesday)

| Tuesday | 1. What did I complete since the last standup? | Worked on the LaunchPadDev website and updated the brand guide. I reviewed the existing website content and made changes to improve the presentation of the LaunchPadDev brand. I also checked the project backlog to make sure the website work was aligned with the team's current project requirements. |
| --- | --- | --- |
| Tuesday | 2. What am I planning to complete between now and the next standup? | Continue updating the LaunchPadDev website and brand guide, improve the website content and layout, and work through the relevant backlog items. |
| Tuesday | 3. What are my impediments (or risks or problems)? | Making sure the website updates remain consistent with the team's agreed brand direction and project requirements. |

Date: 05-08-2026 (Wednesday)

| Wednesday | 1. What did I complete since the last standup? | Continued updating the LaunchPadDev brand guide website. I worked on the website content and presentation and refined sections that needed improvement. I also reviewed the backlog items related to the project, including documentation and marketing-related work, so that the website supported the overall LaunchPadDev idea. |
| --- | --- | --- |
| Wednesday | 2. What am I planning to complete between now and the next standup? | Continue refining the LaunchPadDev website and brand guide, review the remaining content, and update the relevant project tasks as progress is made. |
| Wednesday | 3. What are my impediments (or risks or problems)? | Some website sections needed further review and adjustment before they could be finalised. |

Date: 06-08-2026 (Thursday)

| Thursday | 1. What did I complete since the last standup? | Worked further on the LaunchPadDev website and continued updating the brand guide. I refined the website information and checked that the brand content was presented clearly. I also worked with the project backlog to keep track of the outstanding tasks and the work that still needed to be completed. |
| --- | --- | --- |
| Thursday | 2. What am I planning to complete between now and the next standup? | Complete the outstanding website and brand guide updates, review the work against the project requirements, and keep the backlog updated with the team's progress. |
| Thursday | 3. What are my impediments (or risks or problems)? | Coordinating changes and feedback so that the final website content is consistent across the project. |

Date: 07-08-2026 (Friday)

| Friday | 1. What did I complete since the last standup? | Reviewed and continued the LaunchPadDev website updates and brand guide work. I checked the week's changes, reviewed the website content and layout, and made sure the work was moving towards completion. I also reviewed the outstanding project backlog items and considered the next tasks for the project. |
| --- | --- | --- |
| Friday | 2. What am I planning to complete between now and the next standup? | Continue with any outstanding LaunchPadDev website and documentation work, address feedback, and prepare for the next Sprint activities. |
| Friday | 3. What are my impediments (or risks or problems)? | No major blockers. The main challenge was reviewing and refining the website so that the final content and branding are consistent with the project. |