# LaunchPad.dev: User Stories and Tasks

Lucky Twala | Diploma in ICT (Application Development), CPUT | PRP370S / PRP371S / PRP372S

A user story is a short description of a feature from the end-user’s point of view. Each story below is broken into the tasks that our team tracked on the WIL Product Backlog Trello board (owner and due date shown). The stories are a group artefact: we planned the work together, and my own tasks are listed under my name, Lucky.

| ID | Epic | User story and tasks (from Trello) |
| --- | --- | --- |
| US-01 | Technical foundation | As a development team, we want a clear design, database and API plan and a working project set-up, so that we can build LaunchPad.dev on a stable base. - Review business requirements (Lucky, due 30/07/2026) - Update Wireframes (Reotshepile, due 01/08/2026) - Design High-Fidelity UI (Reotshepile, due 08/08/2026) - Update Figma Design System (Reotshepile, due 30/07/2026) - Create User Flow Diagrams (Pertunia, due 12/08/2026) - Database Planning (Qhubekani, due 30/07/2026) - API Planning (Lucky, due 10/08/2026) - Create project repository (Pertunia, due 30/07/2026) - Configure Spring Boot project (Qhubekani, due 07/08/2026) - Configure MySQL database (Qhubekani, due 07/08/2026) |
| US-02 | Register, log in and stay secure | As a student, I want to register, log in and reset my password securely, so that my LaunchPad.dev account and data are protected. - User Authentication (Reotshepile, due 27/08/2026) - Forgot Password Feature (Reotshepile, due 30/08/2026) - Implement JWT Security (Qhubekani, due 02/09/2026) - Connect Frontend to Authentication API (Lucky, due 29/08/2026) - Unit Testing Authentication (Pertunia, due 02/09/2026) - Test Registration & Signup functionality (Pertunia, due 13/08/2026) |
| US-03 | Manage my profile | As a student, I want to view and edit my profile, so that mentors and employers see accurate information about me. - User Profile Module (Pertunia, due 22/08/2026) |
| US-04 | Build my CV | As a final-year student, I want to create and improve my CV online, so that I can apply for jobs with a professional CV. - CV Builder Module (Qhubekani, due 07/09/2026) |
| US-05 | Build my portfolio | As a student, I want to add my projects to a portfolio, so that I can show employers evidence of my skills. - Portfolio Builder Module (Pertunia, due 11/09/2026) |
| US-06 | Find a mentor | As a student, I want to browse mentors and request one, so that I can get industry guidance. - Mentor Matching Module (Reotshepile, due 15/09/2026) |
| US-07 | Practise interviews | As a student, I want to book mock interviews and practise questions, so that I feel confident in real interviews. - Mock Interview Module (Lucky, due 18/09/2026) |
| US-08 | See my progress and alerts | As a student, I want a dashboard and notifications, so that I can track my activity and not miss reminders. - Dashboard Development (Pertunia, due 20/09/2026) - Notifications Module (Qhubekani, due 21/09/2026) - API Integration (Lucky, due 22/09/2026) |
| US-09 | Administer and search | As an administrator, I want an admin dashboard, and as a user I want search, so that the platform can be managed and content found quickly. - Admin Dashboard (Pertunia, due 28/09/2026) - Search Functionality (Qhubekani, due 01/10/2026) |
| US-10 | Use the site on any device | As a user, I want a fast, responsive and accessible site, so that I can use LaunchPad.dev on any device. - Fix UI Bugs (Reotshepile, due 23/09/2026) - Improve Application Performance (Reotshepile, due 06/10/2026) - Responsive Design (Pertunia, due 09/10/2026) - Accessibility Improvements (Lucky, due 13/10/2026) |
| US-11 | Trust the quality | As the team, we want to test and fix the system, so that LaunchPad.dev is reliable and secure. - Test Plan (Pertunia, due 18/08/2026) - Security Testing (Qhubekani, due 16/10/2026) - Integration Testing (Lucky, due 16/10/2026) - Gather User Feedback (Reotshepile, due 16/10/2026) - User Acceptance Testing (UAT) (Reotshepile, due 17/10/2026) - Fix Final Bugs (Qhubekani, due 19/10/2026) - Fix Reported Bugs (Reotshepile, due 20/10/2026) - Final Code Review (Reotshepile, Lucky, Pertunia, Qhubekani, due 23/10/2026) |
| US-12 | Deploy and close the project | As the team, we want to deploy and verify the system and document it, so that users can access it and the project is closed properly. - Prepare User Manual (Pertunia, due 25/10/2026) - Prepare Production Environment (Pertunia, due 27/10/2026) - Deploy Backend (Qhubekani, due 27/10/2026) - Deploy Frontend (Lucky, due 27/10/2026) - Verify Production Deployment (Reotshepile, due 28/10/2026) - Prepare Final Presentation (Pertunia, due 29/10/2026) - Project Closure (Reotshepile, Lucky, Pertunia, Qhubekani, due 30/10/2026) |

Source: WIL Product Backlog, Trello (trello.com/b/bcHU6C6I/wil-product-backlog).